## Slide 1: Agile Presentation

## Slide 2: Roles
Roles:
- Product Owner prioritized features
- Scrum Master facilitated communication
- Development Team implemented solution

## Slide 3: Phases of sdlc
Planning
Sprint Execution
Review
Retrospective
All of these followed a structed approach starting from sprint planning to retrospective, ensuing iterative development and continuous improvement
Iterative Development allowed incremental value delivery and adaption to changing requirements. Regular sprint reviews gathered stockholder feedback for an accurate completion of the tasks.

## Slide 4: Contrasting Agile with waterfall
Sequential vs iterative and Adaptability :
Agile: works in cycles and makes progress in small and manageable steps. It’s also easy to adjust to changes as they arise.
Waterfall :
Follows a step-by-step process where each phase must be completed before moving forward.
Also, requires formal change management process which makes it less flexible

## Slide 5: Factors to consider when Choosing
Project Complexity:
Agile: Best for project with changing requirements
Waterfall: Better for project with well-defined, stable requirements
Customer Involvement:
Agile: encourages continuous collaboration with customers and allowing for feedback and adjustments throughout project
Waterfall: Typically, involve limited customer involvement until final stages which could leaf to dissatisfaction.

## Slide 6: References
Choosing the Right Product Management Method: Scrum or Waterfall? (n.d.). Resources.scrumalliance.org. https://resources.scrumalliance.org/Article/scrum-vs-waterfall
‌
Asana. (2022, October 14). Waterfall, Agile, Kanban, and Scrum: What’s the Difference? • Asana. Asana. https://asana.com/resources/waterfall-agile-kanban-scrum